Computer Lab Scheduler

Denny Hood(PM), Kyle Reinholt, Trevor Walker, Courtney Purtell, Michael Adedigba

Phase: 0

Submission date: 2016-02-08

Team number: 1

Project Overview

* Discussed with Mr. Bowe the requirements. He wants a webpage where you can reserve rooms by date, time, and room number. A secretary will be responsible for inputting data to notify a student if a room is reserved or not.
* Last week we gathered requirements from Mr. Bowe.
* By the end of the week, we will have a thorough list of user stories and a list of tasks to complete each user story.
* A google hangout meeting was successful on Saturday.
* The greatest risk to the project is communication. It is being addressed by using facebook, text messaging, and in person standup meetings before class.

Project Logistics

|  |  |  |  |
| --- | --- | --- | --- |
| Name | Number of Hours Worked | Primary Accomplishment | Work not completed |
| Denny | 2 | Began design phase | none |
| Kyle | 2 | Began design phase | none |
| Trevor | 2 | Began design phase | none |
| Courtney | 1 | Began design phase | none |
| Michael | 2 | Began design phase | none |

Work assignments

|  |  |  |  |
| --- | --- | --- | --- |
| Name | Work Assigned | Priority Level & Deadline | Continuation  (Revised deadline & what is done differently) |
| Denny | Generate a list of user stories and develop tasks for user stories | High priority (Feb 9) |  |
| Kyle | Generate a list of user stories and develop tasks for user stories | High priority (Feb 9) |  |
| Trevor | Generate a list of user stories and develop tasks for user stories | High priority (Feb 9) |  |
| Courtney | Generate a list of user stories and develop tasks for user stories | High priority (Feb 9) |  |
| Michael | Generate a list of user stories and develop tasks for user stories | High priority (Feb 9) |  |